Magical Devices Version 3 (MDV3)

Stakeholder Register

20YY-MM-DD

Prepared by:

Charles Wallace, Project Manager

The stakeholders that can affect and will be affected by the MDV3 project are recorded below:

| Name | Role | Key Need | Priorities | Communications |
| --- | --- | --- | --- | --- |
| Lucy Pevensie | Magical Devices President | Additional revenue generation. | Schedule, Cost, Scope | • Monthly project review update. |
| Ava Lee | Magical Devices VP Customer Satisfaction | Enhanced version 3 magical devices with at least 80 greater effectiveness. | Scope, Schedule, Cost | • Monthly project review update. • Involvement with project team for device design and development, coordination of device user reviews. |
| Solomon Gursky | Magical Devices VP Finance | Cost control. | Cost, Schedule, Scope | • Monthly project review update. • Immediate notification of any unexpected cost changes. |
| Ezekiel Rawlins | Magical Devices VP Manufacturing | The latest manufacturing processes and equipment. | Scope, Schedule, Cost | • Monthly project review update. • Involvement with project team for production line build and test, inspections, and user reviews. |
| Stephanie Plum | Magical Devices VP Human Resources | Timely notification of any changes in plans for staffing growth. | Schedule, Scope, Cost | • Monthly project review update. • Immediate notification of any changes in schedule. |
| Jack Reacher | Magical Devices VP Marketing & Sales | Knowledge of new device features and schedule availability. | Schedule, Scope, Cost | • Monthly project review update. • Immediate notification of any changes to scope. |
| Dave Robicheaux | Magical Devices Director of Facilities & Operations | Standards compliant and supportable facility. | Scope, Schedule, Cost | • Monthly project review update. • Involvement with project team for facility build and test, inspections, and user reviews. |
| Travis McGee | Mayor Oakville | Advance notice of hiring plans and schedule. | Schedule | • Monthly updates by phone or meeting from the President. • Immediate notification of any changes in hiring plans. • Invitation to facility opening. |
| Meg Murray | Executive Director Magical Management Institute (MMI) | Assurance of compliance with Magical Management Institute Regulations. | Scope | • Quarterly updates on project progress and regulatory compliance. • Invitation to facility opening. |